Comments on the Milestone 10 delivery:
· Videos: In the homepage, this section should be scrollable to show all added videos in this section while still having the option to click on “view all”.

· Search bar: The text box height is shorter than the search icon.

· Workshops and Study Abroad: The icon isn’t visible in the section above the featured conferences section and isn’t linked in the footer. The current link directs to the old IEREK website.

· Add a redirection: We need some clarification regarding the point of this section and its utilization.

· Conference venue: The spacing between each section needs to be reduced.
• Additionally, refreshing the page while viewing one of the key information pages redirects the user to the conference homepage.

• Clicking on the back and forward buttons on the browser (after refreshing) doesn’t have any effects.

· Spacing: The comment that we have shared regarding the space between each section on the conference page still needs to be addressed.

· Newsletter subscription: There is some delay after clicking on “Join” for the first time, and the user receiving the pop-up notification informing them of their successful subscription.
Clicking twice on the join button before receiving this pop-up leads to the duplication of the entered email in the list.

· Vacancies: Clicking on the “Apply Now” button refreshes the page.

· Image in previous edition page: need further explanation regarding this section.

Additionally, we cannot find where we can manage the previous editions section.


Milestone 8 remaining comments:
· Submission process and review: After uploading an abstract/ full paper, the file doesn't appear to the user.

• We cannot view the uploaded file during the submission editing process. When trying to upload another file, an upload progress bar doesn’t appear, nor does it show the uploaded file.

• Additionally, after clicking on the upload button, it is set to show files in PDF format only. The allowed formats should be (PDF, doc, docx, docm, ppt, and excel files)

· The feedback/ suggestions buttons in the footer appear twice.
· Partner logos on the conference pages: The icons are still not hyperlinked and are not clickable.

Milestone 9 remaining comments:
· Payment discount: We need to understand how this will work from the point of view of the coordinator and the registrant.

Additional Comments:
· My conferences button: Clicking on this button from the user’s side leads to an error page.
